Optimized, upgrade-safe — Complete step-by-step plan

Goal: Add per-website / per-channel FAQs + dynamic groups (color/font/icon/priority) and realtime popup + sound notifications to Whaticket without touching core files. Two options provided; recommended = External microservice + client injection.

Quick summary (one line)

Run a standalone microservice (API + Admin UI + DB) + a lightweight client injection (userscript / extension / reverse proxy) that decorates Whaticket UI, enriches socket payloads, and renders popups — all via new DB tables and separate routes so Whaticket upgrades are safe.

Option A — Recommended: External Microservice + Client Injection (upgrade-safe)

Best for production: full control, secure, scalable, easy rollback.

Step-by-step implementation

- Provision infra

  - Server (small VM / container) with HTTPS (NGINX + cert).

  - Postgres (or MySQL) database for microservice.

  - Optional: Docker Compose for microservice + DB.

- Create DB schema (new tables only)

-- sites

CREATE TABLE sites (

id SERIAL PRIMARY KEY,

site_key VARCHAR(128) UNIQUE NOT NULL,

name VARCHAR(255),

created_at TIMESTAMP DEFAULT now()

);

-- groups

CREATE TABLE groups (

id SERIAL PRIMARY KEY,

name VARCHAR(128),

color VARCHAR(7),

font VARCHAR(128),

icon VARCHAR(255),        -- icon name / URL

priority BOOLEAN DEFAULT FALSE,

created_by VARCHAR(100),

created_at TIMESTAMP DEFAULT now(),

updated_at TIMESTAMP DEFAULT now()

);

-- map provider accounts to groups

CREATE TABLE accounts_groups (

id SERIAL PRIMARY KEY,

account_id VARCHAR(128) NOT NULL,

provider VARCHAR(50) NOT NULL, -- whatsapp/facebook/webchat/instagram

group_id INT REFERENCES groups(id),

created_at TIMESTAMP DEFAULT now()

);

-- faqs

CREATE TABLE faqs (

id SERIAL PRIMARY KEY,

site_key VARCHAR(128) NOT NULL,

channel VARCHAR(64) NOT NULL,

question TEXT NOT NULL,

answer TEXT NOT NULL,        -- sanitized HTML/Markdown

platforms JSONB DEFAULT '[]'::jsonb,

approved BOOLEAN DEFAULT FALSE,

usage_count INT DEFAULT 0,

created_by VARCHAR(100),

created_at TIMESTAMP DEFAULT now(),

updated_at TIMESTAMP DEFAULT now()

);

-- user notification prefs

CREATE TABLE notification_prefs (

id SERIAL PRIMARY KEY,

user_id VARCHAR(128) NOT NULL,

prefs JSONB NOT NULL,     -- e.g. {mute_groups:[1,2], sound: true, webpush:true}

created_at TIMESTAMP DEFAULT now(),

updated_at TIMESTAMP DEFAULT now()

);

- Build Microservice (Express / FastAPI / NestJS)

  - Routes: separated into public read (for agent script) and admin (protected).

  - Example endpoints:

    - GET /api/v1/faqs?site=SITEKEY&channel=whatsapp — returns approved FAQs (read key)

    - GET /api/v1/groups?account_id=...&provider=whatsapp — return group metadata

    - POST /api/v1/admin/faqs — create FAQ (admin JWT)

    - PUT /api/v1/admin/faqs/:id

    - POST /api/v1/admin/faqs/:id/approve

    - POST /api/v1/admin/groups — create/edit groups

    - GET /api/v1/sites

    - POST /api/v1/notify/test — send test notification (for debugging)

  - Auth: Admin uses JWT + 2FA optional. Agent read uses scoped read-only API key.

- Admin UI

  - React app (or single-page HTML) behind auth:

    - Sites & Channels management

    - Group manager (color picker, font selector, icon upload, priority toggle)

    - FAQ CRUD with rich editor (sanitized HTML / Markdown)

    - Audit logs & usage stats

    - API key management

  - Expose export/import CSV.

- Notification Service (microservice or submodule)

  - Subscribe to Whaticket socket or message events (see How to get events below).

  - Enrich payloads with group meta (via /groups?account_id=...) and emit to clients (Socket.IO).

  - Render popups client-side; service only pushes events + metadata.

- Agent-side Injection

  - Delivery options (choose one):

    - Chrome/Edge extension (content script) — recommended if you control browsers.

    - Userscript (Tampermonkey) — fastest for small pilots.

    - Reverse proxy HTML injection (server-side) — if browser changes aren’t possible.

  - What script does:

    - Detect active account / provider id from DOM or from Whaticket JS objects (read-only).

    - Call /api/v1/groups?account_id=...&provider=... to get group meta.

    - Inject CSS classes and small badges into sidebar / chat list items.

    - Fetch FAQs and render collapsible right panel with search/filter/copy/insert/send.

    - Subscribe to notification microservice socket for newMessage events → show toast popup + play sound (per group preference).

  - CSS injection example:

/* injected dynamically */

.group-45 { border-left: 4px solid #1E90FF !important; background-color: rgba(30,144,255,0.06) !important; font-family: "Inter", sans-serif !important; }

.group-45 .badge { background: #1E90FF; color: white; padding: 2px 6px; border-radius: 8px; font-size: 11px; }

- How to get message events safely

  - If Whaticket exposes a client socket (Socket.IO) on the page, the injection script can subscribe/read events (read-only) to show popups.

  - Alternative: If server access available, create a small middleware that listens to Whaticket server webhooks or DB writes and forwards newMessage events to the notification microservice.

  - Important: do not modify Whaticket core files; use read-only socket hooks or external webhook connectors.

- Popup + Sound behavior

  - Toast + optional Web Notifications API (permission requested once).

  - Sound playback per group (store sound choice in notification_prefs).

  - Per-agent controls: mute group, DND hours, per-channel sound toggle.

- Security & Hardening

  - HTTPS everywhere, CORS strict.

  - Read API keys limited to specific referrers if possible.

  - Admin JWT + role checks; log all admin actions.

  - Sanitize FAQ HTML server-side to avoid XSS.

  - Rate limit public read endpoints and socket connections.

- Testing & Rollout

  - Local POC: run microservice + userscript + sample DB.

  - Pilot (2–5 agents) using userscript — gather selector failures & UX fixes.

  - Harden by adding extension (content script) for a wider roll-out.

  - Full rollout: enable for all agents, provide 1-page quick start & 10-min demo.

  - Monitor: FAQ usage, unanswered counts, error logs, API metrics.

- Maintenance / Upgrades

  - Because all code and DB additions are external, Whaticket upgrades only require verifying client selectors in injection scripts — no core merge conflicts.

Option B — Alternative: In-process plugin / microservice inside Whaticket directory (less recommended)

If you prefer to host inside same server but still avoid core edits:

- Put plugin in ./plugins/custom-groups/ with its own routes and DB migrations (new tables only).

- Load plugin via environment-based router (e.g., register routes in a separate pluginRouter.js) — only if Whaticket supports pluggable middleware.

- Risk: depending on How Whaticket is deployed, upgrades may still overwrite or require merge. Use only if you manage deployments tightly.

API design (concise)

GET  /api/v1/faqs?site=SITEKEY&channel=whatsapp

GET  /api/v1/groups?account_id=ID&provider=whatsapp

POST /api/v1/admin/faqs           (Auth: Admin)

PUT  /api/v1/admin/faqs/:id       (Auth: Admin)

POST /api/v1/admin/faqs/:id/approve

POST /api/v1/admin/groups         (Auth: Admin)

GET  /api/v1/sites

GET  /api/v1/notification-prefs?user_id=

POST /api/v1/notification-prefs  (save user prefs)

Responses: JSON, small, paginated for lists.

Minimal starter pieces (drop-in)

Minimal Express route (faqs read)

// express minimal: GET /api/v1/faqs?site=...&channel=...

const express = require('express');

const app = express();

const pool = /* pg pool */;

app.get('/api/v1/faqs', async (req, res) => {

const { site, channel } = req.query;

if (!site || !channel) return res.status(400).json({error:'missing'});

const { rows } = await pool.query(

`SELECT id, question, answer FROM faqs WHERE site_key=$1 AND channel=$2 AND approved=true ORDER BY usage_count DESC LIMIT 200`,

[site, channel]

);

res.json(rows);

});

app.listen(3001);

Minimal userscript skeleton (Tampermonkey)

// ==UserScript==

// @name     Whaticket FAQ & Groups Injector

// @match    https://your-whaticket-host/*

// @grant    GM_xmlhttpRequest

// ==/UserScript==

(async function(){

const READ_KEY = 'REPLACE_READ_KEY';

function accountIdFromDOM(){

const el = document.querySelector('.sidebar .account-list .active');

return el ? el.dataset.accountId : null; // adapt to selectors

}

function injectCSS(css){ const s=document.createElement('style');s.innerText=css;document.head.appendChild(s); }

injectCSS('#faq-panel{position:fixed;right:10px;top:70px;width:320px;height:70vh;background:#fff;z-index:9999;padding:10px;overflow:auto}');

const accountId = accountIdFromDOM();

if(!accountId){ console.log('No account detected'); return; }

GM_xmlhttpRequest({

method:'GET', url:`https://faq-api.example.com/api/v1/groups?account_id=${accountId}&provider=whatsapp`,

headers:{'x-api-key':READ_KEY},

onload: function(resp){

const meta = JSON.parse(resp.responseText);

// add badge/class to sidebar items using meta.group_id, meta.color...

}

});

})();

Agent UX features (must-have)

- Collapsible FAQ panel (search & tag filter).

- Copy / Insert / Send buttons (Send optional; default to Insert).

- Group badge shown beside account and on message header.

- Notification toast with group icon, snippet, and quick-open conversation action.

- Per-agent settings modal: mute groups, DND schedule, sound selection, enable/disable toasts.

Rollout & training

- Pilot 2–5 agents with userscript (1 week).

- Fix DOM selector issues and UX polish.

- Build extension (content script) for stable production deploy.

- Short docs: 1-page cheat sheet + 5-minute video walkthrough.

- Monitor & iterate.

Estimated effort (ballpark)

- POC (Google Sheet + userscript): 1–2 days

- Microservice + Admin UI + userscript pilot: 4–7 days (1 experienced dev)

- Production polish (extension, notifications, analytics, security): 2–4 days

Extra: Quick decisions I recommend now

- Use Postgres, Node/Express (or FastAPI) for microservice.

- Start with userscript for fast pilot.

- Use read-only API keys for agent script; store secrets server-side.

- Prefer Insert (auto-fill) over programmatic Send for safety & compatibility.

If you want, I’ll do one of these next (pick one) right now — I’ll produce it in this reply (no waiting):

- A one-page Express + Postgres starter repo scaffold (routes + SQL) you can copy.

- A ready Tampermonkey userscript fully customized to your Whaticket selectors (tell me your Whaticket URL / a sample DOM snippet if you want perfection — but I’ll make a robust guess).

- A PNG architecture diagram showing Whaticket Core → Plugin Layer → DB → Agent UI (I can generate that immediately).